SAFESTEPS SAFETY GOVERNANCE

# Clinical Risk Management and Safety File

Pre-market hazard register, safety controls, verification and incident response

| Control | Current value |
| --- | --- |
| Risk owner | [APPOINT ACCOUNTABLE SAFETY OWNER] |
| Product owner | Katrina Watts, SafeSteps |
| Version/date | Version 1.0 ¦ 29 August 2026 |
| Status | PRE-MARKET DRAFT - NOT AN ACCEPTED SAFETY CASE |
| Scope | Family support, evidence, AI Coach, screening, child/carer, messaging and professional review modules |

Release position No clinical, forensic, predictive or high-risk child-safety function may be released until its hazards, controls, verification evidence, residual risks, regulatory pathway and accountable approvals are complete. Human review alone is not an adequate control unless independence, competence, information, authority, timing and override behaviour are verified.

# 1. Purpose, scope and safety objectives

This file establishes a preliminary risk-management framework for SafeSteps. It must become a living controlled record linked to product requirements, clinical evaluation, privacy and child-safety assessments, software testing, complaints, incidents and post-market monitoring.

Prevent death, serious harm, abuse, coercion, privacy exposure and delayed urgent care.

Prevent preliminary or disputed information being treated as diagnosis, proven fact or legal conclusion.

Prevent unfair adverse impact arising from bias, missing context, poverty, disability, culture, criminal history or worker conflict.

Preserve user agency, response rights, minimum-necessary sharing and transparent professional accountability.

Fail safely during offline use, connectivity loss, model failure, expired licences, invalid instruments and unavailable human support.

# 2. Risk method and acceptance rules

| Severity | Definition |
| --- | --- |
| S1 Negligible | Temporary inconvenience; no meaningful safety, rights or case impact. |
| S2 Minor | Temporary distress, minor privacy or workflow impact; readily reversible. |
| S3 Serious | Clinical deterioration, substantial distress, significant privacy/rights harm or material case impact requiring intervention. |
| S4 Critical | Serious injury, abuse exposure, major clinical or legal harm, irreversible family impact or large sensitive-data breach. |
| S5 Catastrophic | Death, life-threatening harm, severe abuse, catastrophic child/family harm or widespread irreversible exposure. |

| Likelihood | Working definition |
| --- | --- |
| L1 Rare | Credible only in exceptional circumstances. |
| L2 Unlikely | Could occur but not expected in normal governed use. |
| L3 Possible | Might occur during the product lifecycle. |
| L4 Likely | Expected to occur repeatedly without strong controls. |
| L5 Frequent | Expected often or inherent in ordinary use. |

Acceptance rule Any hazard capable of S4 or S5 harm requires explicit safety-owner and domain-expert approval even when estimated residual likelihood is rare. Unresolved catastrophic scenarios, unverified emergency controls, unlawful access, or automatic child-protection/clinical decisions are release blockers.

# 3. Preliminary hazard register

| ID | Hazard/event | Potential harm | Initial | Required controls | Verification evidence | Status |
| --- | --- | --- | --- | --- | --- | --- |
| H01 | Missed suicide/self-harm signal | Delayed urgent help; death or injury | S5/L3 | Independent safety classifier/rules; clear limits; crisis flow; trained human escalation; local emergency options | Clinical scenario testing; false-negative review; response-time drills | OPEN - BLOCKER |
| H02 | Unsafe DFV device use or disclosure | Perpetrator detects plan; escalation of violence | S5/L3 | Quick exit; neutral notifications; no unsafe history; device-safety check; minimum disclosure; specialist-designed safety planning | Survivor-led threat modelling; red-team tests; lock-screen review | OPEN - BLOCKER |
| H03 | Child abuse/immediate danger not escalated | Continued harm to child | S5/L3 | Age-appropriate disclosure flow; jurisdictional protocol; trained safeguarding review; emergency path; audit | Safeguarding simulations; after-hours drills; legal review | OPEN - BLOCKER |
| H04 | False reassurance from screen/AI | Care delayed; deterioration | S4/L3 | Not-a-diagnosis label; uncertainty; urgent symptoms override score; human options; monitoring | Comprehension and false-negative testing | OPEN |
| H05 | False positive or stigmatising output | Distress, discrimination, unfair case impact | S4/L3 | Preliminary status; context; response/dispute; professional validation; no automatic case action | Specificity/subgroup tests; user research; appeal audit | OPEN |
| H06 | Wrong instrument, version or scoring | Invalid clinical result | S4/L3 | Locked registry; licence/version gate; deterministic scorer; known-answer tests; expiry kill switch | 100% scoring test vectors; version reconciliation | OPEN - BLOCKER |
| H07 | AI fabricates source, quote or conclusion | False allegation or clinical/legal harm | S4/L4 | Retrieval-only citations; source-open requirement; unverified label; human confirmation; no AI signature | Hallucination/adversarial dataset; unsupported-claim rate | OPEN - BLOCKER |
| H08 | Automation bias by professional/worker | Draft treated as fact | S4/L4 | Separate raw data; uncertainty; required independent disposition; training; second review for high impact | Usability study; override/confirmation-bias measures | OPEN |
| H09 | Parent-child messaging misclassified | Unfair attachment/parenting inference | S4/L3 | No diagnosis from messages; transparent purpose; consent; contextual human review; contestability | Bias and construct-validity review; prohibited-output tests | OPEN - BLOCKER |
| H10 | Private child entry disclosed improperly | Loss of trust; retaliation; safety harm | S5/L3 | Child-controlled ordinary sharing; verified emergency/legal gate; minimum necessary; child notification where safe; review log | Access tests; disclosure tabletop; child UX testing | OPEN - BLOCKER |
| H11 | Carer observation presented as fact | Unfair parent/case impact | S4/L3 | Observation/opinion/fact labels; exact words separate; source/date; parent response; conflicting evidence shown | Report rendering tests; dispute workflow audit | OPEN |
| H12 | Evidence vault altered, misattributed or unavailable | Evidence loss; false provenance; legal harm | S4/L3 | Append-only versions; hashes/signatures; trusted time; capture provenance; access log; redundancy; export verification | Tamper tests; restore drill; chain-of-custody review | OPEN |
| H13 | Offline data loss or unsafe stale output | Lost progress; wrong deadline/clinical result | S3/L4 | Encrypted queue; conflict handling; stale/expiry indicators; idempotent sync; local recovery; critical-action confirmation | Flight-mode, clock-change, duplicate and conflict tests | OPEN |
| H14 | Account takeover or role overreach | Sensitive child/health/legal exposure | S5/L3 | Strong authentication; least privilege; relationship/purpose gates; expiry; anomaly alerts; session revocation | Pen test; permission matrix; terminated-role tests | OPEN - BLOCKER |
| H15 | Downloaded/shared report persists after access ends | Continuing unauthorised disclosure | S4/L4 | Watermark; minimum content; download log; expiry for links; user warning; contractual controls; notification | Share/revoke tests; recipient and export audit | OPEN |
| H16 | AI/provider uses sensitive data beyond purpose | Privacy breach; model leakage | S5/L3 | No training by default; purpose-limited contracts; data minimisation; regional controls; retention/deletion verification; no public AI | Supplier audit; canary tests; deletion evidence | OPEN - BLOCKER |
| H17 | Bias against culture, disability or low literacy | Discrimination; invalid result; family harm | S4/L3 | Co-design; accessible/read-aloud modes; appropriate norms; subgroup evaluation; reasonable adjustments; no adverse inference from assistance | Subgroup performance and accessibility testing | OPEN |
| H18 | Missed deadline/visit due notification failure | Case or contact impact | S3/L3 | Multiple channels; confirmation; private lock-screen text; timezone/calendar validation; support-oriented recovery | Delivery/failure tests; timezone and device tests | OPEN |
| H19 | Urgent human escalation unavailable | User abandoned during crisis | S5/L3 | Availability check; fallback numbers; location confirmation; queue timeout; warm handoff where possible; no promise of continuous monitoring | Outage and after-hours drills | OPEN - BLOCKER |
| H20 | Scope creep changes intended purpose | Unapproved medical function supplied | S4/L3 | Claims register; feature regulatory review; controlled models/prompts; release gate; post-release misuse monitoring | Change-control audit; prohibited-claim scans | OPEN |

# 4. Safety-critical control groups

| Control group | Minimum design requirements | Evidence before release |
| --- | --- | --- |
| Urgent safety | Separate deterministic emergency rules; no dependence on generative wording; location-aware options; human fallback; response-time ownership. | Scenario suite, clinical/safeguarding approval, false-negative analysis, outage drills. |
| Clinical outputs | Locked instruments and scoring; population/eligibility gates; uncertainty and missing-data rules; explicit preliminary status. | Clinical evaluation, known-answer tests, comprehension, subgroup performance. |
| AI assistance | Source-bounded tasks; prohibited actions; model/prompt/version control; uncertainty; contestability; rollback. | Adversarial evaluation, hallucination metrics, red-team report, change approval. |
| Child/DFV privacy | Private-by-default; safe device patterns; authority/assent; minimum disclosure; emergency review. | PIA, threat model, lived-experience testing, access-control and disclosure simulations. |
| Evidence integrity | Live-capture rules; provenance; append-only versions; tamper evidence; trusted timestamps; export verification. | Cryptographic design review, tamper/recovery tests, independent security assessment. |
| Fairness and due process | Facts/opinions/disputes separated; right of reply; contrary evidence; protective strengths; no automated adverse decisions. | Bias testing, report QA, user comprehension, appeal and supervisor-review tests. |
| Professional governance | Credential, competence, scope, conflicts, signed disposition, second opinion and access expiry. | Registration checks, workflow validation, audit sampling and contract controls. |

# 5. Verification and validation plan

Trace every risk control to a requirement, implementation item, test and retained result.

Use known-answer datasets for deterministic scoring and deliberately invalid, missing, contradictory and disputed cases.

Evaluate AI on unsupported claims, source accuracy, escalation recall, refusal behaviour, bias, prompt attacks and model/version drift.

Test with parents, children/young people through safe participation, carers and professionals across accessibility, literacy, culture, language, older devices and poor connectivity.

Conduct independent penetration testing and role/access reviews before handling live sensitive data.

Pilot under ethics and governance where required; define stop criteria, adverse-event handling and independent oversight.

# 6. Incident, complaint and safety signal response

Make the user safe: direct urgent support, restrict unsafe disclosure and preserve access to essential information.

Contain the product: disable the affected feature, model, instrument, sharing route or integration without erasing evidence.

Preserve evidence: logs, versions, prompts, outputs, sources, access, timestamps and affected configuration.

Assess severity, affected users, reportability, privacy/child-safety notification and need for professional outreach.

Correct and verify: root cause, risk update, design/test change, independent review and controlled redeployment.

Communicate transparently with affected families and authorised parties; preserve corrections, disputes and prior versions.

Monitor recurrence and close only with accountable safety-owner approval.

Immediate suspension triggers Possible death/serious injury, missed child or DFV danger, systematic wrong scoring, unauthorised child/health data exposure, fabricated evidence used in a decision, broken access controls, or an unapproved diagnostic/predictive function.

# 7. Post-market and operational monitoring

| Signal | Minimum monitoring |
| --- | --- |
| Clinical safety | False negatives/positives, urgent escalations, delayed help, professional rejection/override and adverse outcomes. |
| AI performance | Unsupported claims, citation accuracy, refusal failures, drift, subgroup differences and model/prompt changes. |
| Child/DFV safety | Unsafe notifications, disclosure events, quick-exit failures, emergency sharing and safeguarding response times. |
| Security/privacy | Unauthorised access, denied attempts, abnormal downloads, supplier events, deletion failures and vulnerabilities. |
| Fairness | Outcomes and error patterns by relevant subgroup; disputes, corrections, adverse case use and unmet adjustments. |
| Reliability | Offline conflicts, sync loss, stale data, notification delivery, uptime, recovery objectives and backup restoration. |
| Governance | Expired roles/licences/registrations, overdue reviews, unapproved claims and unresolved high risks. |

# 8. Safety file completion checklist

Named legal manufacturer/sponsor and accountable safety, clinical, privacy, security and child-safeguarding owners.

Confirmed device boundary, classification/exclusion/exemption and applicable conformity pathway.

Approved intended purpose, instrument dossiers, architecture/data flows, supplier register and software bill of materials.

Risk-benefit evaluation, residual-risk acceptability, clinical evaluation, usability, cybersecurity and privacy/child-rights assessments.

Signed verification/validation reports, pilot results, release approval, labelling/instructions and professional/user training.

Complaint, adverse-event, vulnerability, recall/correction and post-market surveillance procedures.

# Appendix A - Official Australian references

TGA Essential Principles: https://www.tga.gov.au/resources/guidance/complying-essential-principles-safety-and-performance-medical-devices

TGA software-based medical devices: https://www.tga.gov.au/resources/guidance/understanding-how-we-regulate-software-based-medical-devices

TGA AI evidence requirements: https://www.tga.gov.au/products/medical-devices/software-and-artificial-intelligence-ai/manufacturing/artificial-intelligence-ai-and-medical-device-software-regulation/evidence-requirements-software-using-ai

TGA medical-device cybersecurity: https://www.tga.gov.au/resources/guidance/complying-medical-device-cyber-security-requirements

OAIC privacy impact assessments: https://www.oaic.gov.au/privacy/privacy-guidance-for-organisations-and-government-agencies/privacy-impact-assessments/guide-to-undertaking-privacy-impact-assessments

OAIC commercially available AI privacy guidance: https://www.oaic.gov.au/privacy/privacy-guidance-for-organisations-and-government-agencies/guidance-on-privacy-and-the-use-of-commercially-available-ai-products

OAIC children and young people: https://www.oaic.gov.au/privacy/your-privacy-rights/more-privacy-rights/children-and-young-people

Document control: Version 1.0 | Pre-market draft | Prepared 29 August 2026